AGENT 05 — ORDER FULFILLMENT COORDINATOR

Technical Project Specification

Frontend: React + Next.js  |  Backend: Python FastAPI + UV/UVX

Version 1.0  —  2026

E-Commerce Multi-Agent System  |  Autonomous Routing, Proactive Delay Detection & Last-Mile Optimization

# 1. Project Overview

The Order Fulfillment Coordinator is an event-driven multi-agent system that autonomously manages the complete post-purchase journey — from warehouse picking to doorstep delivery. This spec defines the full-stack implementation using React/Next.js on the frontend and Python FastAPI (managed via UV/UVX) on the backend.

| Metric | Without AI | With This System |
| --- | --- | --- |
| WISMO Support Tickets | 25–35% of all tickets | < 5% (proactive comms) |
| On-Time Delivery Rate | 78–85% | > 96% (rerouting agent) |
| Carrier Rate Optimization | Static contracts | 8–15% cost reduction |
| Delay Detection | 65% customer notifies first | < 1% — system detects first |
| Failed Delivery Rate | 5–8% | < 1.5% (prediction agent) |
| Fulfillment Cost/Order | Baseline | 10–18% reduction |

# 2. Technology Stack

## 2.1 Frontend — React + Next.js

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | Next.js 15 (App Router) | SSR, file-based routing, API routes |
| UI Library | React 19 | Component model, hooks, state management |
| Styling | Tailwind CSS v4 | Utility-first responsive design |
| State Management | Zustand + React Query (TanStack) | Client state + server cache |
| Real-time | Socket.IO Client / SSE | Live shipment status updates |
| Charts | Recharts + D3.js | KPI dashboards, carrier analytics |
| Forms | React Hook Form + Zod | Validation for order/shipment forms |
| Auth | NextAuth.js v5 | JWT + OAuth (admin portal) |
| HTTP Client | Axios + TanStack Query | API calls with caching |
| Testing | Vitest + React Testing Library | Unit and integration tests |
| E2E Testing | Playwright | End-to-end test automation |
| Linting | ESLint + Prettier + TypeScript | Code quality enforcement |

## 2.2 Backend — Python FastAPI + UV/UVX

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime Manager | UV / UVX | Fast Python package & env management |
| Framework | FastAPI 0.115+ | Async REST API, OpenAPI auto-docs |
| ASGI Server | Uvicorn + Gunicorn | Production async server |
| Agent SDK | OpenAI Agents SDK (Python) | Multi-agent orchestration |
| Task Queue | Celery + Redis | Background tasks (monitor loop) |
| Scheduler | APScheduler / Celery Beat | 15-min shipment monitor cycle |
| ORM | SQLAlchemy 2.0 (async) | Database models |
| Database | PostgreSQL 16 | Primary data store |
| Cache | Redis 7 | Rate limiting, session, pub/sub |
| Migrations | Alembic | Schema version control |
| Validation | Pydantic v2 | Request/response models |
| Auth | python-jose + passlib | JWT token auth |
| Testing | pytest + pytest-asyncio | Async test suite |
| Linting | Ruff + Mypy | Type checking & linting |
| Containerization | Docker + docker-compose | Dev and prod environments |

# 3. Repository Structure

## 3.1 Monorepo Layout

Use a monorepo with apps/ and packages/ separation:

order-fulfillment-coordinator/

├── apps/

│   ├── web/                    # Next.js frontend

│   └── api/                    # FastAPI backend

├── packages/

│   ├── shared-types/           # Shared TypeScript types

│   └── ui/                     # Shared component library

├── docker-compose.yml

├── docker-compose.prod.yml

└── README.md

## 3.2 Frontend Structure — apps/web/

apps/web/

├── app/                        # Next.js App Router

│   ├── (auth)/                 # Auth group routes

│   │   ├── login/page.tsx

│   │   └── layout.tsx

│   ├── (dashboard)/            # Protected dashboard

│   │   ├── layout.tsx

│   │   ├── page.tsx            # Overview dashboard

│   │   ├── orders/

│   │   │   ├── page.tsx        # Order list

│   │   │   └── [id]/page.tsx   # Order detail

│   │   ├── shipments/

│   │   │   ├── page.tsx        # Active shipments

│   │   │   └── [id]/page.tsx   # Shipment tracking

│   │   ├── carriers/page.tsx   # Carrier performance

│   │   ├── analytics/page.tsx  # Cost & KPI analytics

│   │   └── settings/page.tsx   # System config

│   └── api/                    # Next.js API routes (BFF)

│       └── [...proxy]/route.ts # FastAPI proxy

├── components/

│   ├── ui/                     # Base UI components

│   ├── orders/                 # Order-specific components

│   ├── shipments/              # Shipment tracking UI

│   ├── agents/                 # Agent status displays

│   └── charts/                 # Analytics charts

├── hooks/                      # Custom React hooks

├── stores/                     # Zustand stores

├── lib/                        # API client, utilities

├── types/                      # TypeScript type definitions

├── next.config.ts

├── tailwind.config.ts

└── package.json

## 3.3 Backend Structure — apps/api/

apps/api/

├── pyproject.toml              # UV project config + deps

├── uv.lock                     # Lock file

├── .python-version             # Python version pin

├── Dockerfile

├── src/

│   └── fulfillment/            # Main package

│       ├── main.py             # FastAPI app entry

│       ├── config.py           # Settings (pydantic-settings)

│       ├── database.py         # Async SQLAlchemy engine

│       ├── api/

│       │   ├── v1/             # API v1 router

│       │   │   ├── orders.py   # Order endpoints

│       │   │   ├── shipments.py

│       │   │   ├── carriers.py

│       │   │   ├── agents.py   # Agent trigger endpoints

│       │   │   └── analytics.py

│       │   └── deps.py         # Shared dependencies

│       ├── agents/             # OpenAI Agent definitions

│       │   ├── orchestrator.py

│       │   ├── routing.py

│       │   ├── monitor.py

│       │   ├── rerouting.py

│       │   ├── communication.py

│       │   ├── prediction.py

│       │   └── cost_optimizer.py

│       ├── tools/              # Agent tool implementations

│       │   ├── carriers.py

│       │   ├── fulfillment.py

│       │   ├── notifications.py

│       │   └── analytics.py

│       ├── models/             # SQLAlchemy ORM models

│       ├── schemas/            # Pydantic schemas

│       ├── services/           # Business logic layer

│       ├── tasks/              # Celery background tasks

│       │   └── monitor_cycle.py

│       └── guardrails/         # Guardrail validators

└── tests/

# 4. Task Plan

## Phase 1 — Project Setup & Infrastructure  (Week 1)

| Task ID | Task | Owner | Effort | Dependencies |
| --- | --- | --- | --- | --- |
| INFRA-01 | Initialize monorepo (pnpm workspaces) | Dev | 2h | — |
| INFRA-02 | Setup Next.js 15 app with TypeScript + Tailwind | Frontend | 3h | INFRA-01 |
| INFRA-03 | Setup FastAPI project with UV (pyproject.toml) | Backend | 2h | INFRA-01 |
| INFRA-04 | Configure PostgreSQL + Redis with docker-compose | Backend | 3h | INFRA-03 |
| INFRA-05 | Setup Alembic migrations baseline | Backend | 2h | INFRA-04 |
| INFRA-06 | Configure ESLint, Prettier, Ruff, Mypy | Dev | 2h | INFRA-02, INFRA-03 |
| INFRA-07 | Setup GitHub Actions CI (test + lint pipeline) | DevOps | 3h | INFRA-06 |
| INFRA-08 | Create shared TypeScript types package | Frontend | 2h | INFRA-01 |
| INFRA-09 | Setup NextAuth.js v5 (JWT + admin role) | Frontend | 4h | INFRA-02 |
| INFRA-10 | Setup FastAPI JWT auth middleware | Backend | 3h | INFRA-03 |

## Phase 2 — Data Models & Database  (Week 1–2)

| Task ID | Task | Owner | Effort | Dependencies |
| --- | --- | --- | --- | --- |
| DB-01 | Orders model (id, sku, qty, address, sla_tier, status) | Backend | 3h | INFRA-05 |
| DB-02 | Shipments model (order_id, carrier, tracking, eta, status) | Backend | 3h | DB-01 |
| DB-03 | FulfillmentCenters model (id, location, capacity, stock) | Backend | 2h | INFRA-05 |
| DB-04 | CarrierRates model (carrier, service, rate, sla_hours) | Backend | 2h | INFRA-05 |
| DB-05 | AgentEvents model (event_type, payload, result, timestamp) | Backend | 2h | INFRA-05 |
| DB-06 | Notifications model (shipment_id, channel, sent_at, type) | Backend | 2h | DB-02 |
| DB-07 | Write Alembic migration for all models | Backend | 2h | DB-01..DB-06 |
| DB-08 | Seed data: fulfillment centers, test orders, carriers | Backend | 2h | DB-07 |
| DB-09 | Pydantic schemas for all models (request/response) | Backend | 3h | DB-01..DB-06 |
| DB-10 | TypeScript interfaces from shared-types package | Frontend | 2h | DB-09 |

## Phase 3 — Backend API Endpoints  (Week 2–3)

| Task ID | Endpoint | Method | Description | Effort |
| --- | --- | --- | --- | --- |
| API-01 | /api/v1/orders | GET, POST | List/create orders | 3h |
| API-02 | /api/v1/orders/{id} | GET, PATCH, DELETE | Order CRUD | 2h |
| API-03 | /api/v1/orders/{id}/route | POST | Trigger Routing Agent | 3h |
| API-04 | /api/v1/shipments | GET | List active shipments | 2h |
| API-05 | /api/v1/shipments/{id} | GET | Shipment detail + events | 2h |
| API-06 | /api/v1/shipments/{id}/reroute | POST | Trigger Re-routing Agent | 3h |
| API-07 | /api/v1/carriers/rates | POST | Real-time rate shopping | 3h |
| API-08 | /api/v1/agents/monitor | POST | Trigger monitor cycle manually | 2h |
| API-09 | /api/v1/analytics/kpis | GET | KPI metrics (OTD, WISMO, cost) | 4h |
| API-10 | /api/v1/analytics/carriers | GET | Carrier performance breakdown | 3h |
| API-11 | /api/v1/ws/shipments | WebSocket | Live shipment status stream | 4h |
| API-12 | /api/v1/webhooks/order-placed | POST | Order event webhook | 3h |
| API-13 | /api/v1/webhooks/shipment-event | POST | Carrier event webhook | 3h |
| API-14 | /api/v1/fulfillment-centers | GET | List centers with stock | 2h |

## Phase 4 — Agent Implementation  (Week 3–4)

| Task ID | Agent | Task | Effort | Dependencies |
| --- | --- | --- | --- | --- |
| AGT-01 | Routing Agent | Implement FC selection logic + carrier rate matrix | 6h | API-07, DB-03 |
| AGT-02 | Routing Agent | Integrate EasyPost/Shippo API for rate shopping | 5h | AGT-01 |
| AGT-03 | Routing Agent | Create shipment + update OMS on confirmation | 4h | AGT-02 |
| AGT-04 | Monitor Agent | Poll all active shipments (get_shipment_status tool) | 5h | DB-02 |
| AGT-05 | Monitor Agent | Delay risk scoring algorithm | 4h | AGT-04 |
| AGT-06 | Monitor Agent | Celery Beat task (15-min cycle) | 4h | AGT-05 |
| AGT-07 | Re-routing Agent | Alternative carrier evaluation logic | 5h | AGT-03 |
| AGT-08 | Re-routing Agent | SLA Compliance Guardrail validator | 3h | AGT-07 |
| AGT-09 | Re-routing Agent | Cost guardrail (< 40% increase check) | 2h | AGT-08 |
| AGT-10 | Communication Agent | Twilio SMS + SendGrid email integrations | 4h | DB-06 |
| AGT-11 | Communication Agent | Notification frequency guardrail (max 4) | 2h | AGT-10 |
| AGT-12 | Prediction Agent | Failed delivery probability ML model | 8h | DB-02 |
| AGT-13 | Cost Optimizer | Post-hoc route analysis + feedback loop | 5h | AGT-01..03 |
| AGT-14 | Orchestrator | Wire all agents into FulfillmentOrchestrator | 6h | AGT-01..13 |
| AGT-15 | Orchestrator | Event-driven dispatch (order_placed, shipment_event) | 4h | AGT-14 |

## Phase 5 — Frontend Pages & Components  (Week 3–5)

| Task ID | Component/Page | Description | Effort | Dependencies |
| --- | --- | --- | --- | --- |
| FE-01 | Layout + Navigation | Sidebar nav, header, breadcrumbs, dark mode toggle | 5h | INFRA-02 |
| FE-02 | Login Page | NextAuth login form, JWT handling | 3h | INFRA-09 |
| FE-03 | Dashboard Overview | KPI cards: OTD rate, WISMO %, active shipments, savings | 6h | API-09 |
| FE-04 | Orders List Page | Table with filters, search, pagination, status badges | 5h | API-01 |
| FE-05 | Order Detail Page | Timeline, routing decision, agent logs, actions | 6h | API-02, API-03 |
| FE-06 | Shipments Active Page | Live table with risk scores, carrier, ETA countdown | 6h | API-04, API-11 |
| FE-07 | Shipment Tracking Page | Map view, event timeline, re-route button | 8h | API-05, API-06 |
| FE-08 | Agent Activity Feed | Real-time feed of agent decisions (WebSocket) | 5h | API-11 |
| FE-09 | Carrier Performance Page | Bar/line charts: on-time %, cost, volume by carrier | 6h | API-10 |
| FE-10 | Analytics Dashboard | KPI trends, cost savings over time, delay heatmap | 8h | API-09, API-10 |
| FE-11 | Settings Page | Guardrail config, carrier weights, notification prefs | 4h | API-14 |
| FE-12 | Notification Center | Per-shipment notification history, channel status | 4h | DB-06 |
| FE-13 | Zustand Stores | orderStore, shipmentStore, agentStore, uiStore | 4h | DB-10 |
| FE-14 | React Query Hooks | useOrders, useShipment, useKPIs, useAgentEvents | 4h | FE-13 |
| FE-15 | Socket.IO Integration | Live shipment updates, agent event stream | 4h | API-11 |

## Phase 6 — Integration, Testing & DevOps  (Week 5–6)

| Task ID | Task | Owner | Effort | Dependencies |
| --- | --- | --- | --- | --- |
| TEST-01 | Backend unit tests (agents, tools, guardrails) | Backend | 8h | AGT-01..15 |
| TEST-02 | FastAPI endpoint integration tests (pytest-asyncio) | Backend | 6h | API-01..14 |
| TEST-03 | Frontend component tests (Vitest + RTL) | Frontend | 6h | FE-01..15 |
| TEST-04 | E2E test suite (Playwright): order flow, reroute, notify | QA | 8h | FE-01..15 |
| TEST-05 | Load testing: 1000 concurrent shipments (Locust) | Backend | 4h | API-01..14 |
| DEVOPS-01 | Production Dockerfile (multi-stage, non-root) | DevOps | 3h | INFRA-03 |
| DEVOPS-02 | docker-compose.prod.yml (postgres, redis, api, web) | DevOps | 3h | DEVOPS-01 |
| DEVOPS-03 | GitHub Actions: test → build → push Docker image | DevOps | 4h | INFRA-07 |
| DEVOPS-04 | Environment variables management (.env.example + docs) | DevOps | 2h | All |
| DEVOPS-05 | API documentation review (FastAPI auto OpenAPI) | Backend | 2h | API-01..14 |
| DEVOPS-06 | README.md with full setup instructions | Dev | 3h | All |

# 5. UV/UVX Backend Setup

## 5.1 pyproject.toml

The backend is managed entirely with UV — no virtualenv commands needed. UV auto-creates the venv on first run.

[project]

name = "fulfillment-api"

version = "1.0.0"

requires-python = ">=3.12"

[project.dependencies]

fastapi = ">=0.115"

uvicorn = { extras = ["standard"] }

openai-agents = ">=0.0.15"

sqlalchemy = { extras = ["asyncio"] }

asyncpg = "*"

alembic = "*"

pydantic-settings = "*"

celery = { extras = ["redis"] }

redis = "*"

python-jose = { extras = ["cryptography"] }

passlib = { extras = ["bcrypt"] }

httpx = "*"

twilio = "*"

sendgrid = "*"

[tool.uv]

dev-dependencies = ["pytest", "pytest-asyncio", "ruff", "mypy", "locust"]

## 5.2 Key UV Commands

| Command | Purpose |
| --- | --- |
| uv sync | Install all dependencies from uv.lock |
| uv run fastapi dev src/fulfillment/main.py | Start dev server with hot reload |
| uv run pytest tests/ | Run test suite |
| uv run alembic upgrade head | Apply DB migrations |
| uv run celery -A fulfillment.tasks worker | Start Celery worker |
| uvx ruff check . | Run linter without installing globally |
| uvx mypy src/ | Type check without installing globally |

# 6. Core API Contract

## 6.1 Order Placement → Agent Trigger

POST /api/v1/webhooks/order-placed  →  triggers FulfillmentOrchestrator

// Request body

{

"order_id": "ord_abc123",

"customer_id": "cust_xyz",

"items": [{ "sku": "SHOE-42", "qty": 1 }],

"shipping_address": { "city": "...", "state": "...", "zip": "..." },

"sla_tier": "2-day",

"promised_delivery": "2026-06-10"

}

// Response (async — returns job_id for polling)

{

"job_id": "job_789",

"status": "processing",

"message": "Routing agent triggered"

}

## 6.2 Routing Result (WebSocket Push)

// Event: shipment.routed

{

"event": "shipment.routed",

"order_id": "ord_abc123",

"fulfillment_center": "FC-Chicago-01",

"carrier": "FedEx",

"service": "FedEx 2Day",

"tracking_number": "794...",

"estimated_delivery": "2026-06-10",

"routing_cost": 8.42

}

## 6.3 KPI Analytics Response

// GET /api/v1/analytics/kpis?period=30d

{

"on_time_delivery_rate": 97.2,

"wismo_ticket_rate": 3.1,

"proactive_detection_rate": 99.4,

"carrier_rate_savings_pct": 12.3,

"failed_delivery_rate": 1.1,

"avg_routing_latency_ms": 1840,

"rerouting_success_rate": 88.5

}

# 7. KPI Targets

| KPI | Target | Measurement Method |
| --- | --- | --- |
| On-Time Delivery Rate | > 96% | delivered_on_time / total_shipments |
| WISMO Ticket Rate | < 5% | wismo_tickets / total_orders |
| Proactive Delay Detection | > 99% | agent_detected_first / total_delays |
| Carrier Rate Savings | 8–15% | vs. static contract baseline |
| Routing Decision Latency | < 2 seconds | order_placed → shipment_created |
| Rerouting Success Rate | > 85% | rerouted_on_time / disrupted_shipments |
| Failed Delivery Rate | < 1.5% | failed_deliveries / total_shipments |
| API p99 Latency | < 200ms | FastAPI endpoint monitoring |
| Frontend LCP | < 2.5s | Next.js Core Web Vitals |

# 8. System Guardrails

| Guardrail | Rule | Action on Violation |
| --- | --- | --- |
| SLA Compliance | New ETA must not exceed promised delivery date | Block reroute, escalate to human |
| Cost Cap | Rerouting cost increase < 40% of original | Require human approval |
| Notification Frequency | Max 4 proactive notifications per shipment | Suppress additional sends |
| Address Validation | Deliverability score must be >= 0.6 | Block shipment, request correction |
| Carrier Diversity | No carrier > 70% of daily volume | Redistribute to secondary carriers |
| Failed Delivery Threshold | If predict_failure > 0.7, hold shipment | Trigger address confirmation flow |

# 9. Environment Variables

## Backend (.env)

DATABASE_URL=postgresql+asyncpg://user:pass@localhost:5432/fulfillment

REDIS_URL=redis://localhost:6379/0

OPENAI_API_KEY=sk-...

JWT_SECRET=your-secret-key

EASYPOST_API_KEY=EZ...

TWILIO_ACCOUNT_SID=AC...

TWILIO_AUTH_TOKEN=...

SENDGRID_API_KEY=SG...

SMARTYSTREETS_AUTH_ID=...

SMARTYSTREETS_AUTH_TOKEN=...

CARBON_API_KEY=...

## Frontend (.env.local)

NEXT_PUBLIC_API_URL=http://localhost:8000

NEXT_PUBLIC_WS_URL=ws://localhost:8000

NEXTAUTH_SECRET=your-nextauth-secret

NEXTAUTH_URL=http://localhost:3000

# 10. Development Roadmap

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1 — Setup & Infra | Week 1 | Monorepo, Next.js, FastAPI, Docker, CI/CD, auth |
| Phase 2 — Data Layer | Week 1–2 | DB models, migrations, Pydantic schemas, seed data |
| Phase 3 — Backend APIs | Week 2–3 | All REST endpoints, WebSocket, webhook handlers |
| Phase 4 — Agent System | Week 3–4 | All 7 agents, tools, guardrails, Celery monitor loop |
| Phase 5 — Frontend | Week 3–5 | All pages, components, real-time updates, charts |
| Phase 6 — Test & Deploy | Week 5–6 | Full test coverage, load testing, prod deployment |

Total estimated duration: 6 weeks  |  Total effort: ~280–320 engineering hours

Order Fulfillment Coordinator — Technical Spec v1.0  |  2026